1. Introduction

The purpose of this IT operational plan is to outline the strategies, activities, and resources needed to ensure that Meatco's IT infrastructure supports business goals efficiently and effectively. A roadmap for managing day-to-day IT operations, including system maintenance, security, user support, and IT project management.

Scope of the Plan: The scope of this operational plan ranges from hardware, software, network infrastructure, security, and support systems.

2. CAPEX (Capital Expenditures)

- Hardware Investments:

  - Replacement of Workstations, desktops, and laptops for employees

  - Network equipment – Cabling, Access Points, Fingerprint Readers, Wholesale, Head office & Factory CCTV, Switches & Firewall.

  - Backup and disaster recovery systems

Offsite Backup storage device

- Software Purchases:

  - Specialized software tools – Clinic Software, IT tools (VM1, Service Desk)

  - Website development

  - HR System (Sage 200 / Dynamics Payroll)

  - Health & Safety management

  - DocuSign

  - Emydex DWS

- IT Infrastructure Upgrades:

  - Data centre Site A & B revamp (Dry wall, backbone & fire suppression plus backup electricity)

  - Company-wide network upgrades

- Replace all wireless access points (APs)

- Recreate VLANS for performance & security

- Replace all network cables

- secondary fibre between head office and factory for redundancy

- IT Projects or New Initiatives:

  - Implementation of new IT systems or platforms

Research application strategy to improve workflow and automation to manage business processes efficiently and effectively.

  - Improvement on Akiri

  - Improve system integrations between Akiri, Emydex, Sage, ORION, Sage X3 & Pentaho

- Research and Development (R&D):

  - Investments in new technologies, innovative tools, or process improvements.

  - Prototyping, pilot projects, or testing new solutions.

- Professional development

David – Windows 10, CompTIA, CCNA 1,2,3 and Microsoft 365 Suite and VMware

Johannes - CCNA 1,2,3 Veeam, VMware, Microsoft 365 Suite and CISSP

Grant – Python, Data Science and ITIL

Priscilla – Database Management and Python

Ursula - ERPs

CAPEX Budget Breakdown:

| Item | Description | Estimated Cost |
| --- | --- | --- |
| Servers | New server hardware for Bonanza to run Emydex | N$70,000 |
| Procurement of HR System | Enhanced Payroll system | N$400,000 |
| Network Equipment, Access Control & Security hardware | Wiring, Access Points, Switches, firewalls, Fingerprint Readers & CCTV | N$ 6,622,500 |
| Backup Solution | Backup hardware and software | N$ 100,000 |
| Computer equipment | Laptops and Computers | N$ 500,000 |
| Production hardware | PPCs,Scales, Scanners & Labellers | N$ 2,200,000 |
| Professional Development | Maintaining the technical expertise, skills, and knowledge of IT staff | N$ 120,000 |
| Total CAPEX |  | N$ 10,012,500 |

3. OPEX (Operational Expenditures)

- Staffing Costs:

  - Salaries of IT personnel

  - Outsourcing costs for managed services. Print SWX, Akiri and Orion maintenance

  - Training and development

- Maintenance and Support:

  - IT system maintenance (Sage X3 rebuild, Akiri update, any other fixes for software)

  - Hardware repairs Desktop environment, warranties, and service contracts.

  - Ongoing IT support for end users (Need an IT resource permanently)

  - Security monitoring and threat detection services

- Software and Licensing Renewals:

  - Ongoing software subscriptions

Akiri, Emydex, Pentaho, Orion & Sage X3.

  - Renewals for antivirus, security, and other system maintenance software

  - Renewal of Veeam license

  - Software support and maintenance contracts for enterprise systems

- Cloud and Hosting Services:

  - Emydex Export - UK

  - Web hosting - iMarketing

- Telecommunications and Connectivity:

  - Internet service provider (ISP) fees – Paratus - Managed service Bandwidth, Firewall, PBX

  - Telephone system – Telecom, OMNITEL & Callout Provider

  - 4G Connectivity

- Security:

  - Managed service – Firewall - Paratus

- Consumables:

  - Office supplies, cables, accessories, and other small IT equipment

  - Backup storage

OPEX Budget Breakdown:

| Item | Description | Estimated Annual Cost |
| --- | --- | --- |
| IT Staffing (Salaries) | Salaries for in-house IT staff | N$4,586,500 |
| Managed IT Services | Managed Print Service | N$ 120,000 |
| Administrative Expenses | day-to-day operations and management of the office | N$2,114,800 |
| Software License fees | Microsoft 365, Sage VIP, HQMS, Antivirus, X3, VEEAM backup, OCNAM, VMware & Orion, Jarrison, Emydex, Azure hosting, Pragma, Pentaho, Akiri, CRAN licenses, Adobe Premier, CUBA Akiri, Email archiving | N$11,221, 440 |
| Travelling | Remote site visits | N$100, 000 |
| Professional Development |  |  |
| Security Monitoring | Managed firewall, security tools |  |
| Repairs & Maintenance | Repair and maintenance of IT infrastructure | N$ 525,000 |
| Internet & Telecommunication | Internet & Phones | N$ 888,000 |
| Total OPEX |  | N$ 19,555,740 |